**Completed**

* Prepared 15 development items for the final migration prior to the deployment freeze for the 8.56 upgrade. Among these were:
	+ 11 fixes and upgrades to interfaces for eSteward, Starfish, the CPR, DestinyOne and Educational Equity
	+ Modifications for Graduate School Student Project Management and Thesis Management
	+ Fixes for the National ClearingHouse modification and emergency contact pages.
* Engaged LionPATH’s high performance mode for the start of spring 2018 enrollment at midnight on October 3rd
* Identified a workaround so the Grad School does not have to suspend their admissions application process during the 8.56 upgrade outage. Thanks to all involved in the collaborative effort.
* Kicked off the functional 8.56 testing process with a review of the scope of the test effort and plans for collecting test results via the test log.
* BI Team released expanded version of iTwo term enrollment data. LDMO Reporting team tested and validated data. For more information on new content and access, refer to: <https://itwo.psu.edu/analytics/saw.dll?Dashboard&PortalPath=%2Fshared%2FGeneral%2F_portal%2FInformation%20Desk&page=Welcome>

**In progress/ongoing**

* LDMO functional team assessing impact of PeopleTools 8.56. We are on schedule for the upgrade scheduled for Thanksgiving break 2017.
* Work with BI Team on iTwo data roll-outs
* Redesign of new public interface: public.lionpath.psu.edu
* Redesign of LionPATH website
* Adding LionPATH jobs to Control-M scheduling system
* Continuing planning for 2018 mandatory health insurance initiative
* Process for handling merges of “duplicate identities” handling process in conjunction with OIS
* LDMO development activities continuing during deployment freeze

**Upcoming**

10/6 Upgraded version of QNA with PeopleTools 8.56 available;

Begin production code freeze for 8.56 Tools Upgrade

 10/16 First fall 2018 admissions decisions (Commonwealth Campuses) released

11/3-11/8 Test Bundle 47 in QNA

11/9 Apply Bundle 47 to Production

12/7 First migration post upgrade

 Release of new Public webpage and LionPATH website

**Issues**

* Still working with key functional offices on support model; meanwhile we are collectively not delivering support in a systematic fashion and need all offices to participate in ServiceNow.