**Completed**

* QNA Upgraded to PeopleTools 8.56 and released to the team for functional testing
* Rolled out critical fix for self-reported grade effort

**In progress/ongoing**

* PeopleTools Upgrade
	+ All issues surfaced through initial 8.56 testing have been resolved.
	+ Upgrade time for QNA, whose infrastructure closely resembles production, was faster than anticipated. Down time may be less than 24 hours
	+ LDMO business analysts working with functional offices on any changes required to accommodate the outage
	+ Team also working with communications on messages for to inform system users of the November 24-25th outage and the need to clear browser cache in the wake of the upgrade.
* Work with BI Team on iTwo data roll-outs
* Redesign of new public interface: public.lionpath.psu.edu
* Redesign of LionPATH website
* Adding LionPATH jobs to Control-M scheduling system
* Process for handling merges of “duplicate identities” handling process in conjunction with OIS
* LDMO development activities continuing during deployment freeze

**Upcoming**

 10/16 First fall 2018 admissions decisions (Commonwealth Campuses) released

11/3-11/8 Test Bundle 47 in QNA

11/9 Apply Bundle 47 to Production

12/7 First migration post upgrade

 Release of new Public webpage and LionPATH website

**Issues**

* Still working with key functional offices on support model; meanwhile we are collectively not delivering support in a systematic fashion and need all offices to participate in ServiceNow.