**Completed**

* Release of additional iTwo dashboards ([Scholar Term Information Dashboard](https://itwo.psu.edu/analytics/saw.dll?dashboard&PortalPath=%2Fshared%2FStudent%20-%20LDMO%20Reports%2F_portal%2FScholar%20Term%20Information)) based on newly released content areas:
  + Term Enrollment, Term No Unit Load and Term Activated counts
  + Completed Plan counts
  + Enrollment and Completion trends by Term
  + and FTE information
* The December 14th code migration will move the following items into production during the maintenance window:
  + Fixes to Campus Solutions bug that displayed incorrect classes in the PERC report
  + Change to TOEFL exam import to accommodate new paper exam (rPDT)
  + Fix to inconsistent phone number updates when processing changes coming from the CPR.
  + Fix to problem printing from CommGen
  + Modification to Starfish interface to eliminate the non-credit career data and flag courses completed by term end date.
  + Fix to State Grate Certification file to reduce end-to-end run times.
* Submitted final LionPATH report to ARRSA. Expect to present at mid-January Faculty Senate meeting; no further detail available at this time.
* EIO, OUR, and LDMO complete management responses to Internal Audit’s finding on grade reporting. Implementation actions to follow.
* Provided access to CPY instance to selected users as agreed upon.

**In progress/ongoing**

* Addition/Clean-up of query descriptions
* Determining approach to migrating work centers which are not typical development objects
* Redesign of new public interface: public.lionpath.psu.edu slated to go live on 1/24/2018.
* Redesign of LionPATH Launch website
* Adding LionPATH jobs to Control-M scheduling system
* Process for handling merges of “duplicate identities” handling process in conjunction with OIS

**Upcoming**

12/16 - Commencement

12/18 – 12/19 Refresh of QNA environment