**Completed**

* Peaceful holiday break with a number of admissions and other processes running uneventfully
* Preparation for January 5th code migration which will include the following:
	+ Add Canvas login data to “No Show” Report.
	+ Capture changes to tuition and fee setup for audit purposes
	+ Courseleaf Bulletin Interface
	+ Update to PA State Grant SAP for compliance purposes

**In progress/ongoing**

* Strategy for using Fluid with 9.2 upgrade
* Addition/Clean-up of query descriptions
* Determining approach to migrating work centers which are not typical development objects
* Redesign of new public interface: public.lionpath.psu.edu slated to go live on 1/24/2018.
* Redesign of LionPATH Launch website
* Adding LionPATH jobs to Control-M scheduling system
* Process for handling merges of “duplicate identities” handling process in conjunction with OIS

**Upcoming**

01/06 – Assess late fees and run monthly billing

01/13 – Drop Deadline

01/14 – Add Deadline