**Completed**

* Fixes and enhancements to be migrated 2/1:

|  |  |
| --- | --- |
|  | * + ​Modification to CLASS\_TBL audit so that it only captures updates made from online pages, not updates from batch processes. Done at DBA request for performance reasons.
	+ Add Fields to Existing Student Credit Hour (SCH) Interface per TASK0042175 (Request from Budget Office)
	+ Fix SF034 (Financial Reporting) per INC0680001 (Per request of Controller’s Office)
	+ Fix AD029 (Grad App Load) per INC0719406 to handle duplicate applications properly (Per request of Grad School)
	+ Change AD020 (LAW ACES2) per INC0592475 to include Expected Grad Term field (Per request of OUR)
	+ Modification of index calculation for eSteward) per INC0738486 (Per request of SA)
	+ Change to PLUS file loads per TASK0057767; Addressed issue noted by SA.
* Communications for release of new public UI
 |

**In progress**

* Pushed back the Public website go-live by a few days to address several issues we discovered in testing.
* New No Show process – still tweaking process and Business Process Guide (BPG)
* Response to data request from ARRSA pertaining to students assessed late fees in excess of $250
* Semester credit hour dashboard in iTwo
* Adding LionPATH jobs to Control-M scheduling system
* Gathering/refining requirements for admissions piece Early Admissions/Early Awarding to determine resource needs; also working on post-awarding communications piece for Student Aid.
* Adding more LionPATH content to iTwo data dictionary

Upcoming Activities

* 2/1/18 - Summer priority registration begins
* 2/5/18 - Cancelation of “No Shows”
* 2/19/18 - Census extract runs
* 2/20/18 - LEAP registration begins