**Completed** (Top Ten preceded by \*)

* Regular code migration to PRD on 3/30 included the following:
	+ \*Work Center for Classroom Schedulers
	+ Change to the real-time interface with HigherOne
	+ Support for linked courses for new Gen Ed requirements – a new table that enables identification of this new type of course; will also provide the ability to search for linked pairs by course abbreviation and GenEd attribute value.
	+ \*Fix for student UI presentation issue
	+ Update to interface file sent to NSO daily
	+ Fix for update candidature for Grad applications
	+ Update to Payroll Taxable Tuition Reduction file passed to Worklion; new process in place now that mainframe is no longer part of the process.
	+ Fix to outbound interface to HigherOne to correct problem with street addresses
* Many LDMO team members attended annual HEUG conference in Salt Lake City and saw product roadmaps, innovations our peers are doing; exchanged ideas with counterparts at other institutions.
* Moved Launch Page functionality to LionPATH Support site in response to Drupal vulnerability

**In progress**

* Working on tasks related to early admission/early awarding
* Preparing information needed for GPDR compliance
* Adding LionPATH jobs to Control-M scheduling system; 4 Records processes added last week.
* Gathering/refining requirements for admissions piece Early Admissions/Early Awarding to determine resource needs; also working on post-awarding communications piece for Student Aid.
* Adding more LionPATH content to iTwo data dictionary
* Planning for user interface changes associated with the upgrade
* Planning for 9.2 upgrade

**Upcoming Activities**

* 4/9 – Beginning awarding summer aid to new students
* 4/12 – Regularly scheduled code migration into production