**Completed** (Top Ten preceded by \*)

* Regular code migration to PRD on 4/12 included the following:
	+ Fix to eSteward interface
	+ Adding views (Eth-Org Data) to disaster recovery database used by colleges
	+ Updated AD011 (Web Counselor System) to include status/action/reason, term, plan and other affected data from ACAD\_PROG when **post-matric** changes have occurred.
	+ \*Tracking of test credit batch runs – needed to prevent downstream errors in transfer credit processing.
* Participated in kick-off and initial meetings for annual financial audit with Deloitte
* Scheduled focus groups with Commonwealth campus faculty; waiting on Doodle poll responses from UP faculty
* Completed (in conjunction with BI team) testing associated with technology upgrade associated with iTwo
* Created 9.2 demo instance for LDMO team discovery

**In progress**

* Working on tasks related to early admission/early awarding
* Working on mandatory health insurance for 2018-19 as well as toward a full rollout in 2019-20
* Gathering/refining requirements for admissions piece Early Admissions/Early Awarding to determine resource needs; also working on post-awarding communications piece for Student Aid.
* Adding more documentation for LionPATH subject areas as well as to iTwo data dictionary
* Planning for user interface changes associated with the upgrade
* Planning for 9.2 upgrade
* Working with Systems Engineering to plan for hardware lifecycling, i.e., to replace LionPATH database servers.

**Upcoming Activities**

* 4/18-19 – Beginning awarding summer aid to new and continuing students
* 5/1 - Cancel fall enrollments for students who are delinquent in paying spring bills
* 5/1 – Run bills for summer enrollment