Completed (Top Ten preceded by \*)

* Regular code migrations to PRD on 4/26 and 5/10 included the following:
	+ \*Mass assignment of advisors (Finally!). This is accompanied by messages to ASRs advising them of the need to request security for this option; a training webinar will also be offered.
	+ \*Work Center for the re-enrollment process
	+ Correction to GRAD web service for GRAD Nondegree as NEW
	+ Interface to new CRM for School of Int'l Affairs (Radius)
	+ Update to CPR interface to push University address and phone and Work phone and address
	+ Update/fix PA Grant SAP
	+ Fix to Starfish file to broaden include student population.
	+ Fix to Printer Friendly version of View My Class Schedule to include student name
	+ \*Update to Student Aid intake work center to include additional queries and navigations
	+ Enhancements to final exam scheduling outbound interface
	+ Fix to Canvas interface to address preferred name
* Conducted 3 focus groups; 2 with Commonwealth campus faculty; 1 with UP faculty; (Compiled comments attached)
* Testing of Bundle #49 and its application to production
* LionPATH Upgrade communication to be forwarded from Governance Committee members to their respective user communities
* Completed LionPATH Upgrade Project charter and initial timeline.

In progress

* Working on tasks related to early admission/early awarding
* Working on mandatory health insurance for 2018-19 as well as toward a full rollout in 2019-20
* Gathering/refining requirements for admissions piece Early Admissions/Early Awarding to determine resource needs; also working on post-awarding communications piece for Student Aid.
* Adding more documentation for LionPATH subject areas as well as to iTwo data dictionary
* Planning for user interface changes associated with the upgrade
* Planning for 9.2 upgrade
* Working with Systems Engineering to plan for hardware lifecycling, i.e., to replace LionPATH database servers.

Upcoming Activities

5/14 – Final grade reporting for spring 2018

5/20 – NSO begins

5/21 – Degree conferral

5/24 – Run Transfer PEN to GEN flip