**Completed**

* Completed June 22 bi-weekly release including the following items:
  + Response to faculty focus groups thanking them and inviting them to continue their participation.
  + UI Accessibility Enhancements – addresses small findings from accessibility evaluation.
  + Update for eSteward to provide item types previously exclude from their interface
  + Added preferred name and gender and fixed several additional items in daily interface files to Schreyer
  + Small adjustment to interface provides for NCAA reporting
  + Made modification to limit access to add transcript notes
  + Added new navigation to schedule of classes work center
  + Modified LionPATH interface that receive Fellowship information from WorkDay to accept a tuition budget. This is part of an effort to reduce workload on Graduate School and Bursar’s Office due to process change
* Added new LionPATH functionality to link students to the 3rd party health insurance site to collect waiver data and display their status in LionPATH; in conjunction with this new page is a new student-facing [tutorial](https://tutorials.lionpath.psu.edu/public/S_Insurance/).
* Released waitlist notifications; more than 850 notification have gone out since 6/1.

**In progress**

* Recruiting for three positions: 1 developer, 1 usability expert, and a new business analyst for the Financials Team.
* Notifications for grade postings. Expect to release before 7/1.
* RFP for Upgrade services- have evaluated responses
* Working on data integrity issues pertaining to student bio-demo data—specifically loss of University email addresses, missing citizenship data.
* Configuring collection agreement functionality per request of Bursar’s Office; presentation imminent.
* Working on tasks related to early admission/early awarding
* Gathering/refining requirements for admissions piece Early Admissions/Early Awarding to determine resource needs; also working on post-awarding communications piece for Student Aid.
* Adding more documentation for LionPATH subject areas as well as to iTwo data dictionary
* Planning for user interface changes associated with the upgrade
* Planning for 9.2 upgrade
* Review of backup retention for LionPATH

Upcoming Activities

6/23 – Continuing student financial aid awarding for fall 2018

7/1 – Run deferment JV

7/6 – Generate National Student Clearinghouse file for summer 2018